FUNTUSH BACKEND

3-Week Development Plan

Git Flow  •  GitHub Workflow  •  Daily Tasks

| Project | Funtush (TrekNepal) |
| --- | --- |
| Team Size | 5 Developers |
| Duration | 3 Weeks (18 Working Days) |
| Hours | Flexible — No 9-5 Requirement |
| Stack | Node.js + TypeScript + PostgreSQL |
| Repository | github.com/intersectinfodevelopers/funtush-frontend |

# OVERVIEW

## Flexible Working Hours

You do not have to work 9 AM to 5 PM. Work whenever you want. The only rules are:

- Complete your daily tasks before you sleep

- Push your code to GitHub at the end of every session

- Be available for the daily standup (time agreed by the team)

- If you are blocked for 30 minutes, ask for help immediately

## Three Weeks Plan

| Week | Focus | Goal |
| --- | --- | --- |
| Week 1 | Foundation & Database | Everything set up, all developers can build |
| Week 2 | Agency Operating System | Agencies can manage treks, guides, bookings |
| Week 3 | Marketplace & Safety | Public search, reviews, admin panel live |

## Team Overview

| Developer | Role | Branch (Week 1) |
| --- | --- | --- |
| Dipesh Singh | Monorepo & Database | feature/ds/monorepo-setup |
| Prathiva Sharma | Authentication | feature/ps/authentication |
| Dipika KC | Agency Registration | feature/dk/agency-registration |
| Shreedev Sharma | Roles & Storage | feature/ss/roles-storage |
| Sumit Tiruwa | Admin System | feature/st/admin-system |

# GIT WORKFLOW

## Branch Structure

main  ←  staging  ←  development  ←  feature/*

| Branch | Purpose | Approvals Needed | Merge Strategy |
| --- | --- | --- | --- |
| main | Production | 2 approvals + CI pass | Merge commit |
| staging | UAT / Testing | 1 approval + CI pass | Squash and merge |
| development | Integration | 1 approval + CI pass | Squash and merge |
| feature/* | Developer work | No restriction | PR to development |

## Branch Naming

| Developer | Initials | Example Branch |
| --- | --- | --- |
| Dipesh Singh | ds | feature/ds/monorepo-setup |
| Prathiva Sharma | ps | feature/ps/authentication |
| Dipika KC | dk | feature/dk/agency-registration |
| Shreedev Sharma | ss | feature/ss/roles-storage |
| Sumit Tiruwa | st | feature/st/admin-system |

## Daily Git Commands

GOLDEN RULE: Always Pull Before Push

git fetch upstream && git rebase upstream/development

git fetch upstream

git rebase upstream/development

git add .

git commit -m "feat: what you did"

git push origin feature/your-initials/your-task

## Friday: Create Pull Request

- Go to GitHub repository

- Click New Pull Request

- Base: development  ←  Compare: feature/your-branch

- Fill the PR template, add labels, select reviewer

- Click Create Pull Request

## Commit Message Format

feat: what you added

fix: what you fixed

test: what tests you added

refactor: code cleanup

docs: documentation update

# WEEK 1 — FOUNDATION & DATABASE

Goal: Build the base. All developers can run the project and connect to database by end of week.

## Week 1 Dependencies

| Produced By | What | Needed By | Deadline |
| --- | --- | --- | --- |
| Dipesh | Monorepo + Database | Everyone | Day 1 EOD |
| Prathiva | JWT Middleware | Dipika, Shreedev, Sumit | Day 2 EOD |
| Sumit | Tenant Middleware | Dipika, Prathiva | Day 2 EOD |
| Shreedev | Permissions Constants | All | Day 3 EOD |

Dipesh Singh

Role: Monorepo & Database Setup    Branch: feature/ds/monorepo-setup

Summary: Dipesh must finish Day 1 before others can start. Everything depends on the monorepo and database.

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Create monorepo folder structure and install all tools | pnpm install works, server starts |
| Day 2 | Design PostgreSQL schema and write Prisma migrations | Database tables created, seed data inserted |
| Day 3 | Set up Redis for sessions, caching, and rate limiting | Redis connected, helper functions exported |
| Day 4 | Health check endpoint and shared utility functions | GET /health returns status for all services |
| Day 5 | Integration tests for database, Redis, and utilities | All tests pass, zero errors |
| Day 6 | Submit PR, address review comments, merge to development | Code merged, team notified |

DAY 1    Monorepo Structure

- Create apps/api/ (Express server), packages/database/, packages/utils/, packages/types/, packages/config/

- Set up pnpm-workspace.yaml and turbo.json for build order

- Install: Express, TypeScript, Prisma, PostgreSQL, Redis, Jest

- Create .env.example with all required variables: DATABASE_URL, REDIS_URL, MONGO_URL, JWT_SECRET

Deliverable: pnpm install completes with zero errors

DAY 2    PostgreSQL Schema

- Create Agency table: id, name, email, slug, status, tier, trial_expires_at, created_at

- Create AgencyUser table: id, tenant_id, agency_id, email, password_hash, role

- Create RefreshToken table: id, user_id, token_hash, expires_at

- Create SubscriptionTier table: name, max_staff, max_guides, monthly_price, features

- Run prisma migrate dev and write seed.ts to create Super Admin and test tiers

Deliverable: Database ready, seed data inserted

DAY 3    Redis Setup

- Connect Redis using ioredis with environment variables

- Create helper: setCache(key, value, ttl), getCache(key), deleteCache(key)

- Create rate limit helper: checkRateLimit(ip, limit, window)

- Create session helpers: setSession(userId, data), getSession(userId)

Deliverable: Redis helpers exported, connection verified

DAY 4    Shared Utilities

- Create response.ts: success(data), error(message, code), paginated(data, meta)

- Create pagination.ts: paginate(page, limit) returns { skip, take }

- Create GET /health endpoint: checks DB, Redis, MongoDB, returns status

- Create permissions.ts constants: BOOKING_VIEW, BOOKING_CREATE, GUIDE_MANAGE, FINANCE_VIEW, etc.

Deliverable: GET /health returns: { status: ok, db: ok, redis: ok }

DAY 5    Integration Testing

- Write tests: DB connection, Redis connection, health endpoint, all utility functions

- Run pnpm lint, pnpm type-check, pnpm test — all must pass

- Fix any errors found during testing

- Update README with setup instructions

Deliverable: All tests pass, zero lint errors

DAY 6    Submit and Merge

- Create PR: title 'feat: monorepo setup and database — Week 1'

- List all deliverables in PR description, add label type: feature

- Request review from 1 team member, address feedback

- Merge using Squash and merge, delete feature branch

- Post in Slack: COMPLETED — Week 1 — Dipesh Singh

Deliverable: Merged to development

Prathiva Sharma

Role: Authentication & JWT    Branch: feature/ps/authentication

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Create auth package structure, JWT functions, password hashing | hashPassword, generateAccessToken exported |
| Day 2 | OTP generation, email verification, Express middleware | OTP system works, requireAuth middleware ready |
| Day 3 | Login endpoints for admin, agency, and trekker | POST /auth/login returns JWT tokens |
| Day 4 | Token refresh endpoint and account lockout after 5 attempts | Refresh works, lockout activates |
| Day 5 | Test all auth flows end to end | All tests pass |
| Day 6 | Submit PR and merge | Merged to development |

DAY 1    Auth Package Setup

- Create packages/auth/ with: jwt.ts, password.ts, otp.ts, middleware.ts, types.ts

- Implement hashPassword(password) using bcrypt with salt rounds 10

- Implement comparePassword(password, hash) returns boolean

- Implement generateAccessToken(payload) — expires 15 minutes

- Implement generateRefreshToken(userId) — expires 7 days

- Implement verifyAccessToken(token) — returns decoded payload or throws

Deliverable: Auth package compiles, all functions exported

DAY 2    OTP and Middleware

- Implement generateOTP() — returns random 6-digit string

- Implement storeOTP(email, otp) — saves to Redis with 15-minute TTL

- Implement verifyOTP(email, otp) — checks Redis, deletes after use

- Implement requireAuth middleware — checks Bearer token, sets req.user

- Implement requireRole(roles[]) middleware — checks role from JWT

- Implement requirePermission(permission) middleware — checks permissions array

Deliverable: OTP tests pass, middleware exports correctly

DAY 3    Login Endpoints

- POST /auth/admin/login — find Super Admin, check password, return tokens

- POST /auth/agency/login — find agency admin, check agency status (not LOCKED/SUSPENDED), return tokens

- POST /auth/trekker/login — find trekker, return tokens

- POST /auth/register — create trekker, send OTP email

- POST /auth/verify-otp — verify code, mark email as confirmed

- Store refresh tokens in DB (RefreshToken table)

Deliverable: All login endpoints return access + refresh tokens

DAY 4    Token Refresh and Lockout

- POST /auth/refresh — verify refresh token, delete old, create new pair

- POST /auth/logout — delete refresh token from DB

- GET /auth/me — return current user from JWT (works for all 3 types)

- Account lockout: after 5 wrong passwords, lock for 15 minutes using Redis counter

- POST /auth/trekker/resend-otp — rate limited to 3 per hour

Deliverable: Refresh works, lockout activates after 5 failed attempts

DAY 5    Testing

- Test correct login returns tokens with correct payload

- Test wrong password returns 401

- Test 5 failed attempts locks account for 15 minutes

- Test expired access token returns 401

- Test refresh token rotation — old token invalid after use

- Test logout deletes refresh token

- Update Postman collection with all endpoints

Deliverable: All tests pass, Postman collection updated

DAY 6    Submit and Merge

- Create PR with description of all endpoints built

- Request review, address feedback

- Merge and post in Slack: COMPLETED — Week 1 — Prathiva Sharma

Deliverable: Merged to development

Dipika KC

Role: Agency Registration    Branch: feature/dk/agency-registration

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Agency registration endpoint and validation | POST /agencies/register creates account |
| Day 2 | Subscription tiers, trial setup, trial expiry logic | 30-day trial starts on registration |
| Day 3 | Agency profile setup — all editable fields | Agency can update full profile |
| Day 4 | KYC form submission and review status tracking | KYC submitted, status visible in dashboard |
| Day 5 | Test full registration and trial flow | All tests pass |
| Day 6 | Submit PR and merge | Merged to development |

DAY 1    Registration Endpoint

- POST /agencies/register — accepts: company_name, email, password, phone, country

- Validate: email format, password min 8 chars, phone format

- Check: email not already registered (return 409 if duplicate)

- Create: Agency row, AgencyUser row with role admin, RefreshToken

- Auto-generate subdomain slug from company name (greenvalleytrekking → greenvalley)

- If slug taken, append number (greenvalley2)

- Send welcome email with login credentials

Deliverable: POST /agencies/register creates agency and admin user

DAY 2    Subscription and Trial

- GET /subscription-tiers — return all 4 tiers from database (not hardcoded)

- Set trial_expires_at = now + 30 days on registration

- Create cron job (runs daily midnight): check all agencies with trial_expires_at < now

- If trial expired: set status = LOCKED, send warning email

- Locked agencies: can view dashboard but cannot accept bookings or publish packages

- POST /agencies/me/subscribe — process payment, set status = ACTIVE, set tier

Deliverable: 30-day trial starts, daily cron runs at midnight

DAY 3    Agency Profile

- PATCH /agencies/me/profile — update: logo, description, phone[], email[], address, regions

- Each field has show_on_website toggle (true/false)

- Store multiple phone numbers and email addresses as JSON arrays

- Address saves to DB, Google Maps embed renders automatically from address

- PATCH /agencies/me/domain — paid tiers only: set custom domain, return DNS instructions

Deliverable: Agency can update and save complete profile

DAY 4    KYC Submission

- POST /agencies/me/kyc — upload: business_registration, pan_certificate, tourism_license, bank_details

- Store documents in S3, save URLs to KYCSubmission table

- Status flow: SUBMITTED → UNDER_REVIEW → APPROVED / REJECTED

- GET /agencies/me/kyc — agency sees their current KYC status and rejection reason

- PATCH /admin/agencies/:id/kyc/approve — Super Admin approves, badge awarded

- PATCH /admin/agencies/:id/kyc/reject — Super Admin rejects with reason, agency notified

Deliverable: KYC submitted, visible to admin for review

DAY 5    Testing

- Test registration: valid data creates account, duplicate email returns 409

- Test trial: account created with 30-day expiry, cron locks expired trials

- Test profile: update and retrieve all fields

- Test KYC: submission, admin approve, admin reject with reason

Deliverable: All tests pass

DAY 6    Submit and Merge

- Create PR with all endpoints listed

- Merge and post: COMPLETED — Week 1 — Dipika KC

Deliverable: Merged to development

Shreedev Sharma

Role: Roles & File Storage    Branch: feature/ss/roles-storage

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Dynamic role and permission system | Agency can create custom roles |
| Day 2 | File upload to S3/Cloudflare R2 | POST /upload returns CDN URL |
| Day 3 | Staff management with role assignment | Agency can add and manage staff |
| Day 4 | Image optimization pipeline | Multiple sizes generated on upload |
| Day 5 | Test roles, uploads, and staff | All tests pass |
| Day 6 | Submit PR and merge | Merged to development |

DAY 1    Roles and Permissions

- Create Role table: id, agency_id, name, description

- Create Permission table: id, key, description (seed with all PERMISSIONS constants)

- Create RolePermission table: role_id, permission_key (join table)

- POST /agencies/me/roles — create custom role with name

- PATCH /agencies/me/roles/:id/permissions — set which permissions this role has

- GET /agencies/me/roles — list all roles with their permissions

- DELETE /agencies/me/roles/:id — only if no staff assigned to it

Deliverable: Agency can create role, assign permissions, list roles

DAY 2    File Storage

- Connect to S3 (or Cloudflare R2) using AWS SDK

- POST /upload — accept file, validate MIME type (jpg/png/webp/pdf only), validate max size 10MB

- Generate unique filename using UUID to prevent collisions

- Upload to cloud storage, return public CDN URL

- DELETE /upload — delete file from storage by URL

- POST /upload/multiple — accept up to 5 files, return array of URLs

Deliverable: File upload returns CDN URL, invalid files rejected

DAY 3    Staff Management

- Create AgencyStaff table: id, agency_id, user_id, role_id, is_active, invited_at

- POST /agencies/me/staff — create new staff, send invite email with temp password

- GET /agencies/me/staff — list all staff with role and last activity

- PATCH /agencies/me/staff/:id/role — reassign to different role

- DELETE /agencies/me/staff/:id — set is_active = false (not hard delete)

- GET /agencies/me/staff/:id/activity — last 20 audit log entries for this staff

Deliverable: Staff can be added, assigned roles, deactivated

DAY 4    Image Optimization

- On each image upload, generate 4 versions: 320px, 640px, 1280px, 2560px WebP

- Generate 20px blurred placeholder (base64) for instant perceived load

- Generate JPEG fallback at each size for older browsers

- Push all versions to CDN immediately after upload

- Return URL map: { thumbnail, medium, large, original, placeholder }

Deliverable: 4 image sizes + placeholder generated on every upload

DAY 5    Testing

- Test role creation and permission assignment

- Test requirePermission middleware blocks without correct permission

- Test file upload: valid image accepted, oversized rejected, wrong type rejected

- Test multiple file upload returns correct array

- Test staff add, role change, deactivate

Deliverable: All tests pass

DAY 6    Submit and Merge

- Create PR with all endpoints listed

- Merge and post: COMPLETED — Week 1 — Shreedev Sharma

Deliverable: Merged to development

Sumit Tiruwa

Role: Admin System & Tenant Middleware    Branch: feature/st/admin-system

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Tenant resolution middleware — domain maps to agency | All routes know which agency they belong to |
| Day 2 | Super Admin dashboard overview endpoints | GET /admin/dashboard returns live stats |
| Day 3 | Rate limiting and request logging | Rate limiting prevents abuse |
| Day 4 | KYC queue and agency management for admin | Admin can approve agencies |
| Day 5 | Test tenant isolation and admin endpoints | All tests pass |
| Day 6 | Submit PR and merge | Merged to development |

DAY 1    Tenant Middleware

- Create resolveTenant middleware: reads Host header, maps domain to tenant_id

- funtush.com → central_platform context (no tenant_id)

- xyz.funtush.io → agency_xyz tenant_id (from subdomain slug lookup)

- www.custom.com → agency tenant_id (from custom domain mapping table)

- admin.funtush.com → platform admin context (IP whitelist check)

- Cache tenant lookup in Redis (5-minute TTL) to avoid repeated DB queries

- Unknown domain → return 404, do not expose internal errors

- Set req.tenantId, req.agencyId on every request before any route handler runs

Deliverable: Every route knows its tenant context

DAY 2    Admin Dashboard

- GET /admin/dashboard: total agencies by tier, total active subscriptions, revenue this month, active treks live count

- GET /admin/agencies: paginated list with filters (tier, status, country, search by name/email)

- GET /admin/agencies/:id: full agency profile, all settings, booking summary, financial summary

- PATCH /admin/agencies/:id/status: ACTIVE / SUSPENDED / LOCKED with reason

- PATCH /admin/agencies/:id/tier: change subscription tier

- POST /admin/agencies/:id/break-glass: generate time-limited emergency access token, notify agency admin immediately

Deliverable: GET /admin/dashboard returns live platform stats

DAY 3    Rate Limiting and Logging

- Create rate limit middleware using Redis: store request count per IP per endpoint

- POST /auth/agency/login: max 5 requests per minute per IP

- POST /auth/trekker/register: max 3 per hour per IP

- General API: max 200 requests per minute per IP

- SOS routes: exempt from rate limiting (safety critical)

- Create request logger: method, path, status code, response time, request ID

- Store logs in MongoDB (not PostgreSQL) for flexible querying

Deliverable: Rate limiting blocks after limit, SOS always passes

DAY 4    KYC Queue and Email Queue

- GET /admin/kyc-queue: all pending KYC submissions sorted by date

- GET /admin/kyc/:id: view full submission with all document URLs

- PATCH /admin/kyc/:id/approve: set status APPROVED, award verification badges

- PATCH /admin/kyc/:id/reject: set status REJECTED, save reason, notify agency

- Create MongoDB EmailQueue model: to, subject, body, status (pending/sent/failed), retry_count

- Create queueEmail(to, subject, body) helper: saves to EmailQueue

- GET /admin/email-queue: pending, sent, and failed emails

Deliverable: Admin can approve or reject KYC, emails queued

DAY 5    Testing

- Test tenant resolution: xyz.funtush.io maps to correct agency

- Test tenant isolation: login as Agency A, verify Agency B data is not accessible

- Test rate limiting: 6th request within 1 minute returns 429

- Test SOS route: never returns 429 regardless of request count

- Test admin dashboard stats are accurate

- Test break-glass: agency notified, access token works, expires on time

Deliverable: Tenant isolation verified, rate limiting works

DAY 6    Submit and Merge

- Create PR with all endpoints and middleware listed

- Merge and post: COMPLETED — Week 1 — Sumit Tiruwa

Deliverable: Merged to development

# WEEK 2 — AGENCY OPERATING SYSTEM

Goal: Agencies can now fully run their business — create treks, manage guides, accept bookings, track customers.

Dipesh Singh

Role: Trek Package Builder    Branch: feature/ds/trek-packages

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Package and itinerary database schema | Tables created, migrations run |
| Day 2 | Package creation and editing API | POST /agencies/packages works |
| Day 3 | Itinerary builder — day by day content | Itinerary can be built and reordered |
| Day 4 | Departure dates with slot management | Overbooking prevented |
| Day 5 | Testing package system | All tests pass |
| Day 6 | Submit PR and merge | Merged to development |

DAY 1    Package Schema

- Create TrekPackage: id, agency_id, title, description, duration_days, price_per_person, difficulty, max_group_size, status (DRAFT/PUBLISHED/ARCHIVED)

- Create TrekDestination: id, agency_id, name, region, altitude_m, best_season

- Create TrekItinerary: id, package_id, day_number, location, description, altitude_m

- Create TrekDepartureDates: id, package_id, start_date, max_slots, booked_slots, status (AVAILABLE/FULL/GUARANTEED)

- Create TrekAddOn: id, package_id, name, price, per_person (boolean)

- Connect TrekPackage to TrekDestination (many destinations per package)

Deliverable: All tables created and linked

DAY 2    Package API

- POST /agencies/packages — create package, validate required fields

- PATCH /agencies/packages/:id — edit package fields

- GET /agencies/packages — list with filters: status, destination

- POST /agencies/packages/:id/publish — validate completeness before allowing publish

- POST /agencies/packages/:id/duplicate — clone package as DRAFT

- DELETE /agencies/packages/:id — set status ARCHIVED (soft delete)

Deliverable: Agency can create, edit, publish, and archive packages

DAY 3    Itinerary Builder

- POST /packages/:id/itinerary — add day with: day_number, location, description, photos[]

- PUT /packages/:id/itinerary/:day — update existing day content

- DELETE /packages/:id/itinerary/:day — remove a day

- PATCH /packages/:id/itinerary/reorder — reorder days by submitting new day_number array

Deliverable: Full itinerary management with reordering

DAY 4    Departure Dates

- POST /packages/:id/dates — add departure date with max_slots

- PATCH /packages/:id/dates/:dateId — update status or slot count

- DELETE /packages/:id/dates/:dateId — remove departure date

- On booking confirmed: booked_slots++ and check: if booked_slots >= max_slots → set status FULL

- Prevent inquiry submission if date status is FULL

Deliverable: Slot management prevents overbooking

DAY 5    Testing

- Test create/edit/publish/archive package

- Test itinerary day CRUD and reorder

- Test departure date management

- Test full slots prevent inquiry

Deliverable: All tests pass

DAY 6    Submit and Merge

- Merge and post: COMPLETED — Week 2 — Dipesh Singh

Deliverable: Merged to development

Prathiva Sharma

Role: Booking Flow    Branch: feature/ps/booking-flow

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Booking database schema | All booking tables ready |
| Day 2 | Inquiry submission with OTP verification | Trekker can submit inquiry |
| Day 3 | Agency response and payment link generation | Agency can accept or reject |
| Day 4 | Payment webhook handling and booking lifecycle | Payment confirms booking |
| Day 5 | Testing full booking flow | All tests pass |
| Day 6 | Submit PR and merge | Merged to development |

DAY 1    Booking Schema

- Create Booking: id, agency_id, trekker_id, package_id, departure_date_id, group_size, total_price, status

- Booking status enum: INQUIRY → PENDING → CONFIRMED → PAYMENT_PENDING → PAID → ACTIVE → COMPLETED → CANCELLED

- Create BookingAddOn: booking_id, addon_id, quantity (tracks selected add-ons)

- Create PaymentLink: id, booking_id, url_token, expires_at, used (boolean)

Deliverable: All booking tables created

DAY 2    Inquiry Submission

- POST /bookings/inquiry — trekker selects package, date, group size, add-ons, contact details

- Step 1: send 6-digit OTP to trekker email (stored in Redis, 15-minute expiry)

- Step 2: trekker submits OTP — POST /bookings/inquiry/verify-otp

- Step 3: inquiry saved to DB with status INQUIRY

- Agency admin receives push notification + email: New Inquiry from [trekker name]

- Trekker receives confirmation email: Your inquiry has been submitted

Deliverable: Inquiry submitted after OTP verified

DAY 3    Agency Response

- GET /agencies/me/bookings — list with tabs: INQUIRY, CONFIRMED, ACTIVE, COMPLETED

- PATCH /bookings/:id/accept — agency confirms, generate payment link (48-hour expiry)

- PATCH /bookings/:id/reject — agency rejects with reason, trekker notified

- PATCH /bookings/:id/propose-date — offer alternative date, trekker notified

- Trekker notified by email + push for every status change

Deliverable: Agency can accept/reject/propose from dashboard

DAY 4    Payment Webhook

- Each agency has a unique webhook URL: /webhooks/payment/{agency_id}

- On payment gateway callback: verify signature, confirm amount matches booking total

- Set booking status: PAID, decrement available slot count

- Assign guide to booking (if auto-assignment configured)

- Send to trekker: booking confirmation email with full itinerary PDF attached

- Send to guide: assigned trek notification with trekker details

Deliverable: Payment confirmed, booking status updates automatically

DAY 5    Testing

- Test full flow: inquiry → OTP → agency accept → payment link → webhook → PAID

- Test rejection and date proposal flows

- Test payment link expiry (48 hours)

- Test slot count decrements on payment

Deliverable: All tests pass

DAY 6    Submit and Merge

- Merge and post: COMPLETED — Week 2 — Prathiva Sharma

Deliverable: Merged to development

Dipika KC

Role: Customer CRM    Branch: feature/dk/customer-crm

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Trekker profile and identity model | Unified trekker account works across agencies |
| Day 2 | Customer list with filters and search | Agency can find and filter customers |
| Day 3 | Internal notes and communication log | Staff can add notes per customer |
| Day 4 | Customer analytics and repeat visitor tracking | Agency sees full customer history |
| Day 5 | Testing CRM | All tests pass |
| Day 6 | Submit PR and merge | Merged to development |

DAY 1    Trekker Profile

- Create Trekker: id, email, name, phone, country, emergency_contact_name, emergency_contact_phone

- One Trekker account works across all agencies (unified identity)

- Agency only sees their own bookings with this trekker — not cross-agency history

- Platform sees full history across all agencies

- Create TrekkerPreference: trekker_id, preferred_destinations[], budget_range, group_size_preference

Deliverable: Trekker can log in on any agency site with same credentials

DAY 2    Customer List

- GET /agencies/me/customers — paginated list of all trekkers who booked with this agency

- Filter: repeat customers only, new customers only, by destination, by booking status

- Search: by name, by email, by phone

- Sort: by last booking date, by total bookings, by total spending

- Show repeat_visitor flag if trekker has more than 1 booking with this agency

Deliverable: Customer list with filters, search, sorting

DAY 3    Notes and Communication

- Create CustomerNote: id, agency_id, trekker_id, staff_id, note_text, created_at

- POST /customers/:id/notes — add internal note (private to agency staff)

- GET /customers/:id/notes — list notes, sorted newest first

- Notes are never visible to the trekker, only to agency staff

- Create CommunicationLog: save WhatsApp and email interactions with timestamps

Deliverable: Staff can add and view private notes per customer

DAY 4    Customer Analytics

- GET /customers/:id/profile — full view: contact, booking history, total spent, visit count, notes

- GET /agencies/me/customers/analytics — top customers by spending, repeat rate, new vs returning ratio

- Create loyalty flag: if trekker booked 3+ times → show Loyal Customer badge on profile

- Track: first booking date, last booking date, average booking value, preferred destinations

Deliverable: Full customer intelligence visible to agency

DAY 5    Testing

- Test customer list: filter, search, sort

- Test notes: add, view, confirm trekker cannot see notes

- Test analytics: repeat count, spending total

- Test loyalty flag activates at 3+ bookings

Deliverable: All tests pass

DAY 6    Submit and Merge

- Merge and post: COMPLETED — Week 2 — Dipika KC

Deliverable: Merged to development

Shreedev Sharma

Role: Guide Management    Branch: feature/ss/guide-management

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Guide profile and certification database | Guide table and cert table created |
| Day 2 | Guide CRUD API with document uploads | Agency can add and manage guides |
| Day 3 | Availability calendar management | Guide cannot be double-booked |
| Day 4 | Certification expiry alerts | Alert 30 days before expiry |
| Day 5 | Testing guide system | All tests pass |
| Day 6 | Submit PR and merge | Merged to development |

DAY 1    Guide Schema

- Create Guide: id, agency_id, name, phone, email, photo_url, bio, languages[], status (ACTIVE/INACTIVE)

- Create GuideCertification: id, guide_id, cert_name, cert_number, issuing_body, expiry_date, document_url

- Create GuideAvailability: id, guide_id, date, status (AVAILABLE/UNAVAILABLE/ASSIGNED)

- Create GuideAssignment: id, guide_id, booking_id, trek_date (links guides to bookings)

Deliverable: All guide tables created

DAY 2    Guide API

- POST /guides — create guide with photo upload (uses Shreedev's upload endpoint)

- PATCH /guides/:id — update guide profile fields

- GET /guides — list all guides with status, current assignment, cert status

- DELETE /guides/:id — set status INACTIVE (soft delete)

- POST /guides/:id/certifications — upload cert document, save details

- DELETE /guides/:id/certifications/:certId — remove certification

Deliverable: Full guide CRUD with certification management

DAY 3    Availability Management

- POST /guides/:id/availability — mark dates as AVAILABLE or UNAVAILABLE

- GET /guides/:id/availability?month=2024-03 — return calendar for that month

- On booking assigned: set those dates to ASSIGNED (cannot book again)

- On booking cancelled: revert dates back to AVAILABLE

- Prevent assigning guide to booking if any date of trek is not AVAILABLE

Deliverable: Double-booking prevented by availability system

DAY 4    Certification Alerts

- Cron job runs daily: query all certifications with expiry_date between now and now+30 days

- Send email to agency admin: Guide [name]'s [cert name] expires in [X] days

- Show EXPIRING SOON badge on guide card in dashboard

- Show EXPIRED badge if expiry_date has passed

- GET /guides/expiring-certs — list all guides with certifications expiring in 30 days

Deliverable: Agency sees expiring certs 30 days in advance

DAY 5    Testing

- Test guide create, update, list, deactivate

- Test certification upload and view

- Test availability: set unavailable, try to assign, expect error

- Test expiry alert: manually set expiry to tomorrow, verify alert fires

Deliverable: All tests pass

DAY 6    Submit and Merge

- Merge and post: COMPLETED — Week 2 — Shreedev Sharma

Deliverable: Merged to development

Sumit Tiruwa

Role: Booking Analytics    Branch: feature/st/booking-analytics

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Analytics event tracking schema | Every action tracked in MongoDB |
| Day 2 | Agency analytics API | Agency sees their booking and revenue stats |
| Day 3 | Admin-level platform analytics | Admin sees platform-wide data |
| Day 4 | Reports generation (PDF and CSV) | Downloadable monthly reports |
| Day 5 | Testing analytics | All tests pass |
| Day 6 | Submit PR and merge | Merged to development |

DAY 1    Analytics Schema

- Create MongoDB AnalyticsEvent: agency_id, event_type, trekker_id, package_id, timestamp, metadata

- Event types: PAGE_VIEW, INQUIRY_SUBMITTED, BOOKING_CONFIRMED, BOOKING_PAID, BOOKING_CANCELLED

- Track on every booking state change (via middleware — no manual calls needed in routes)

- Create DailyAgencySummary: date, agency_id, new_inquiries, confirmed, revenue, cancelled (updated nightly)

Deliverable: Every booking event tracked automatically

DAY 2    Agency Analytics

- GET /agencies/me/analytics?period=monthly — bookings by day, revenue by day, conversion rate

- GET /agencies/me/analytics/packages — top packages by bookings and revenue

- GET /agencies/me/analytics/customers — new vs returning, top customers, geographic sources

- GET /agencies/me/analytics/guides — guide utilization rate, bookings per guide

- Support periods: last_7_days, last_30_days, last_12_months, custom (from/to dates for Medium and Large tiers)

Deliverable: Agency analytics with charts data

DAY 3    Platform Analytics

- GET /admin/analytics — total bookings platform-wide, revenue by tier, top destinations globally

- GET /admin/analytics/agencies — top performing agencies, highest revenue, best retention

- GET /admin/analytics/marketplace — most searched destinations, popular filters, conversion funnel

- GET /admin/analytics/tiers — trial to paid conversion rate, churn rate per tier

Deliverable: Super Admin sees platform-wide performance

DAY 4    Reports

- GET /agencies/me/reports/monthly?month=2024-03 — PDF report: bookings, revenue, guides, top packages

- GET /agencies/me/reports/annual?year=2024 — annual PDF summary

- Both reports exportable as PDF (using puppeteer or similar) or CSV

- Report cached in S3 for 24 hours (avoid regenerating on every request)

Deliverable: Monthly PDF/CSV reports downloadable

DAY 5    Testing

- Test analytics data accuracy by creating known bookings

- Test period filters work correctly

- Test report generation returns correct file

- Test admin analytics shows correct platform-wide totals

Deliverable: All tests pass

DAY 6    Submit and Merge

- Merge and post: COMPLETED — Week 2 — Sumit Tiruwa

Deliverable: Merged to development

# WEEK 3 — MARKETPLACE & FINAL INTEGRATION

Goal: Public marketplace live, reviews working, admin fully functional. Code ready for production deployment.

Dipesh Singh

Role: Central Marketplace    Branch: feature/ds/marketplace

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Meilisearch index setup for packages and agencies | Search returns results in under 100ms |
| Day 2 | Marketplace search and filter API | Travelers can search all packages |
| Day 3 | Agency listing and destination pages | Agency directory live |
| Day 4 | Featured packages and trending logic | Homepage curated content |
| Day 5 | Testing and performance | Under 100ms search response |
| Day 6 | Submit PR, merge to staging | Code on staging for UAT |

DAY 1    Search Index

- Install and configure Meilisearch

- Create package index: searchable fields: title, description, destination, agency_name | filterable: difficulty, price, duration, season, altitude

- Create agency index: searchable: name, description, destinations | filterable: tier, region, rating

- Sync on publish: when agency publishes package, index updates within 5 seconds

- Enable typo tolerance: Anapurna → Annapurna, Everst → Everest

Deliverable: Search index live, typo tolerance enabled

DAY 2    Marketplace Search API

- GET /marketplace/packages?q=everest&difficulty=moderate&price_max=1500 — full text search with filters

- GET /marketplace/packages — no query returns all packages, sorted by relevance score

- Pagination: page and limit params, return meta.total, meta.pages

- Trekker preference personalization: if logged in, boost agencies they booked before

- Tier visibility: Large = highest weight, Medium = medium, Small = low, Free = hidden

Deliverable: Search endpoint with filters and personalization

DAY 3    Agency Directory

- GET /marketplace/agencies — list all agencies with tier, rating, top destination tags

- GET /marketplace/agencies/:slug — public agency profile with packages, reviews, badges

- GET /marketplace/destinations — list all destinations with package count

- GET /marketplace/destinations/:slug — master destination page with all agencies operating there

- Master destination pages managed by Super Admin team, not individual agencies

Deliverable: Agency directory and destination pages live

DAY 4    Featured and Trending

- GET /marketplace/featured — return mix: Large tier sponsored + highest rated + most booked this month

- Sponsored badge on any agency with manual priority override from Super Admin

- GET /marketplace/trending — packages with most inquiries in last 7 days

- GET /marketplace/seasonal — packages where best_season matches current month

Deliverable: Homepage sections return curated content

DAY 5    Performance Testing

- Run load test: 100 concurrent search requests — all under 100ms

- Test typo tolerance: misspelled searches return correct results

- Test visibility algorithm: Free agency does not appear, Large appears higher

- Test personalization: logged-in trekker sees previously booked agencies first

Deliverable: Search under 100ms, all rules verified

DAY 6    Submit PR to Staging

- Merge to development first, then create PR: development → staging

- Post: COMPLETED — Week 3 — Dipesh Singh

Deliverable: Merged to staging

Prathiva Sharma

Role: Visibility Algorithm    Branch: feature/ps/marketplace-visibility

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Agency visibility score calculation | Scores calculated for all agencies |
| Day 2 | Marketplace ranking API uses scores | Ranking reflects tier and quality |
| Day 3 | Priority override with Sponsored badge | Admin can boost agencies |
| Day 4 | Impression and click tracking | Agency sees their marketplace performance |
| Day 5 | Testing ranking and analytics | All tests pass |
| Day 6 | Submit PR to staging | Merged to staging |

DAY 1    Visibility Score

- Create AgencyVisibilityScore: agency_id, base_score, quality_bonus, admin_override, final_score

- Base score by tier: Large = 100, Medium = 50, Small = 25, Free = 0

- Quality bonus: rating 4.5+ = +20, recent booking (last 7 days) = +5, profile complete = +10

- Admin override: set per-agency, additive on top of base + quality

- Recalculate daily via cron job (not per-request to keep search fast)

Deliverable: All agencies have visibility score, recalculated nightly

DAY 2    Ranking in Search

- Marketplace search sorts by final_score DESC as primary sort

- Trekker loyalty override: if trekker previously booked agency, boost +50 for that trekker only

- Tie-breaking: equal score → sort by average rating DESC, then by recent activity

- PATCH /admin/agencies/:id/visibility — set admin_override value, update final_score immediately

- Sponsored label: if admin_override > 0, return sponsored: true in API response

Deliverable: Rankings match score, sponsored agencies labeled

DAY 3    Priority Override

- Super Admin sets priority_override from admin panel

- API returns sponsored: true for these agencies in marketplace results

- Frontend shows Sponsored badge on listing card

- Priority override is a commercial arrangement — disclosed to trekkers

- Override does not change tier or any features, only marketplace position

Deliverable: Sponsored placement disclosed and labeled

DAY 4    Impression Tracking

- On every marketplace search result: increment impression count per agency per day

- On agency card click: record click event with destination searched

- GET /agencies/me/marketplace/impressions?period=last_30_days — return impressions, clicks, CTR

- GET /agencies/me/marketplace/conversions — impressions that converted to inquiry

Deliverable: Agency can see their marketplace performance

DAY 5    Testing

- Test scores: Large ranks above Medium, Medium above Small, Free absent

- Test loyalty: logged-in trekker sees previously booked agency first

- Test priority override moves agency to top with Sponsored badge

- Test impression and click counts increment correctly

Deliverable: All tests pass

DAY 6    Submit PR to Staging

- Merge to development then staging

- Post: COMPLETED — Week 3 — Prathiva Sharma

Deliverable: Merged to staging

Dipika KC

Role: Review System    Branch: feature/dk/review-system

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Review database and submission rules | Only verified bookings can review |
| Day 2 | Review submission and post-trek trigger | Auto-invite 24 hours after trek ends |
| Day 3 | Review display and agency response | Reviews visible publicly |
| Day 4 | Review moderation for Super Admin | Admin can remove policy violations |
| Day 5 | Testing review system | All tests pass |
| Day 6 | Submit PR to staging | Merged to staging |

DAY 1    Review Schema

- Create Review: id, booking_id, trekker_id, agency_id, guide_id, rating (1-5), text, photos[], verified (always true)

- One review per booking (enforced by unique constraint on booking_id)

- Review can only be submitted if booking status = COMPLETED

- Create ReviewResponse: id, review_id, agency_admin_id, response_text, responded_at

- Create ReviewFlag: id, review_id, reason, flagged_by, status (PENDING/DISMISSED/REMOVED)

Deliverable: Review tables with one-per-booking constraint

DAY 2    Review Submission

- Cron job: daily check bookings where end_date = yesterday and status = COMPLETED

- Send review invitation email with one-time token link

- POST /reviews — accept rating, text, photos via invitation token

- Validate: token valid, not already used, booking status COMPLETED

- On submit: publish review immediately, notify agency admin

Deliverable: Review auto-invited after trek, published immediately

DAY 3    Review Display and Response

- GET /agencies/:slug/reviews — public reviews sorted by newest, includes average rating

- Show star distribution (5-star: X%, 4-star: Y%, etc.)

- POST /reviews/:id/response — agency admin posts public reply

- Response visible publicly below the review

- Agency cannot delete reviews — only flag for admin review

- POST /reviews/:id/flag — agency flags review with reason, goes to admin moderation queue

Deliverable: Reviews public, agency can respond but not delete

DAY 4    Review Moderation

- GET /admin/reviews/flagged — all flagged reviews with reason and agency that flagged

- PATCH /admin/reviews/:id/remove — delete review if it violates content policy

- PATCH /admin/reviews/:id/dismiss-flag — clear flag, review stays published

- Agency notified of admin decision

- Rule: negative genuine reviews stay. Only policy violations removed.

Deliverable: Admin moderation queue for flagged reviews

DAY 5    Testing

- Test only completed bookings can review (pending booking returns 403)

- Test one review per booking (second attempt returns 409)

- Test agency response visible publicly

- Test flag → admin remove → review deleted

- Test flag → admin dismiss → review stays

Deliverable: All tests pass

DAY 6    Submit PR to Staging

- Merge to development then staging

- Post: COMPLETED — Week 3 — Dipika KC

Deliverable: Merged to staging

Shreedev Sharma

Role: Package Publishing Pipeline    Branch: feature/ss/publish-pipeline

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Package publication states and validation | Publish checks completeness |
| Day 2 | PDF generation from package content | Branded PDF downloadable |
| Day 3 | SEO settings per page | Meta tags and structured data |
| Day 4 | Blog system for Medium and Large tiers | Agencies can publish content |
| Day 5 | Testing publishing pipeline | All tests pass |
| Day 6 | Submit PR to staging | Merged to staging |

DAY 1    Publication States

- Package status: DRAFT (agency only), PUBLISHED (live + marketplace), UNLISTED (accessible via link only), ARCHIVED (hidden)

- POST /packages/:id/publish — check completeness: needs title, description, at least 1 photo, at least 1 departure date, at least 3 itinerary days

- If incomplete: return 400 with list of missing fields

- Only PUBLISHED packages appear in marketplace search index

- PATCH /packages/:id/unlist — move to UNLISTED (keeps URL but removes from marketplace)

Deliverable: Publish gate checks completeness before going live

DAY 2    PDF Generation

- On publish: generate PDF from package content using Puppeteer

- PDF includes: agency logo, package title, itinerary table, cost includes/excludes, packing list, agency contact

- Store generated PDF in S3, cache URL in package record

- Regenerate PDF on every content update (async — does not block save)

- GET /packages/:id/pdf — return PDF URL for download button

- Filename: package-title-agency-name.pdf (SEO-friendly)

Deliverable: Branded PDF generated on publish, regenerated on update

DAY 3    SEO Settings

- PATCH /packages/:id/seo — agency sets: meta_title, meta_description, og_image_url

- Auto-generate if not set: meta_title = package title + agency name, meta_description = first 155 chars of description

- Structured data auto-generated: TouristTrip JSON-LD, FAQPage JSON-LD from FAQ section, Review JSON-LD

- All pages included in sitemap.xml — regenerated on publish/unpublish

- GET /agencies/:slug/sitemap.xml — return sitemap for this agency's white-label site

Deliverable: SEO metadata and structured data on all pages

DAY 4    Blog System

- Medium and Large tiers only — return 403 for Small and Free

- Create BlogPost: id, agency_id, title, slug, content (rich text), status (DRAFT/PUBLISHED/SCHEDULED), published_at

- POST /agencies/me/blog — create post

- PATCH /agencies/me/blog/:id — update post content, status, scheduled time

- GET /agencies/:slug/blog — public blog listing (published posts only)

- GET /agencies/:slug/blog/:postSlug — single post

- Blog posts included in sitemap.xml and generate their own SEO tags

Deliverable: Blog CRUD with schedule publish for Medium/Large tiers

DAY 5    Testing

- Test publish with missing fields returns error listing what is missing

- Test PDF generates correctly on publish

- Test SEO auto-generation when fields not set

- Test sitemap includes all published pages

- Test blog is blocked for Small tier, works for Medium

Deliverable: All tests pass

DAY 6    Submit PR to Staging

- Merge to development then staging

- Post: COMPLETED — Week 3 — Shreedev Sharma

Deliverable: Merged to staging

Sumit Tiruwa

Role: Admin Full Dashboard    Branch: feature/st/admin-dashboard

| Day | Task | Deliverable |
| --- | --- | --- |
| Day 1 | Admin agency management — full CRUD | Admin can suspend/upgrade any agency |
| Day 2 | SOS monitoring dashboard | Live safety alerts visible to admin |
| Day 3 | Ad campaign review queue | Admin approves ad campaigns |
| Day 4 | Fraud detection queue | Fraud flags visible and actionable |
| Day 5 | Testing admin dashboard | All tests pass |
| Day 6 | Submit PR to staging + final integration | All code on staging |

DAY 1    Agency Management

- GET /admin/agencies — paginated with filters: tier, status, country, search, date joined

- GET /admin/agencies/:id — full profile: settings, staff count, booking count, revenue summary, KYC status

- PATCH /admin/agencies/:id/tier — change subscription tier (takes effect immediately)

- PATCH /admin/agencies/:id/status — ACTIVE / SUSPENDED / LOCKED with mandatory reason field

- POST /admin/agencies/:id/impersonate — generate short-lived token to log in as agency admin for support

- All admin actions written to immutable audit log in MongoDB

Deliverable: Admin can fully manage any agency

DAY 2    SOS Monitoring

- GET /admin/sos/active — live feed of all active SOS incidents across all agencies

- Each incident: agency name, guide name, trekker name, GPS coordinates, time since triggered, agency acknowledgment status

- Response timer: turns red if agency has not acknowledged within 15 minutes

- POST /admin/sos/:id/notes — admin adds observation notes

- GET /admin/sos/history — all past incidents with full timeline and resolution

- POST /admin/agencies/:id/warning — issue formal safety warning (stored permanently)

- GET /admin/sos/:id/export — structured export for law enforcement

Deliverable: Admin sees all live SOS incidents with response timer

DAY 3    Ad Campaign Queue

- GET /admin/ad-campaigns/pending — all pending campaigns from Large tier agencies

- Each item: agency name, generated creative (image URLs, copy text, targeting parameters)

- PATCH /admin/ad-campaigns/:id/approve — push campaign live via Meta and Google APIs

- PATCH /admin/ad-campaigns/:id/reject — send rejection reason back to agency

- GET /admin/ad-campaigns/active — all running campaigns with impressions, clicks, spend

- PATCH /admin/ad-campaigns/:id/pause — pause running campaign immediately

Deliverable: Admin can approve, reject, and monitor all ad campaigns

DAY 4    Fraud Queue

- GET /admin/fraud/queue — all flagged accounts sorted by signal strength (red/orange/yellow)

- Each item: account name, email, flags triggered, registration date, evidence summary

- PATCH /admin/fraud/:id/confirm — permanently ban account, add fingerprint/IP/email to blocklist

- PATCH /admin/fraud/:id/dismiss — clear flag, reset risk profile, notify agency

- GET /admin/fraud/ban-registry — all permanently banned accounts with ban reasons

Deliverable: Fraud review queue with ban/dismiss actions

DAY 5    Testing

- Test agency management: tier change, status change, impersonation

- Test SOS: trigger SOS, verify admin dashboard shows alert

- Test ad campaign: submit campaign, admin approves, verify status change

- Test fraud: flag account, admin confirms, account suspended

Deliverable: All tests pass

DAY 6    Final Integration and Staging

- Submit PR to development, then development → staging

- Run full end-to-end test on staging environment

- Verify: registration → trial → payment → packages → bookings → reviews all work

- Post: COMPLETED — Week 3 — Sumit Tiruwa

- Team: staging is ready for UAT — begin testing

Deliverable: All code on staging, UAT testing begins

# END OF 3 WEEKS — PRODUCTION CHECKLIST

## Before Merging Staging to Main

- All 5 Week 3 PRs merged to staging

- UAT testing complete — no critical or high bugs

- All CI checks passing on staging branch

- Performance: API responses under 300ms on average

- Health check returns OK for all services

- No hardcoded secrets or credentials in code

- All environment variables documented in .env.example

- README updated with deployment instructions

## Final Deployment

- Create PR: staging → main (requires 2 approvals)

- GitHub Actions auto-deploys to Vercel on merge to main

- Monitor error logs for 30 minutes after deployment

- Share production URL with team

## What We Built in 3 Weeks

| Week 1 | Week 2 | Week 3 |
| --- | --- | --- |
| Monorepo and database | Trek package builder | Central marketplace |
| Authentication (JWT) | Booking flow (OTP → pay) | Visibility algorithm |
| Agency registration | Customer CRM | Review system |
| Roles and file storage | Guide management | Package publishing + PDF |
| Admin system and tenant | Booking analytics | Full admin dashboard + SOS |

Funtush is live. Ship it.